PathFindr

AI EXECUTION PLAYBOOK

Campus Navigation & Engagement Platform

CTO-Grade Implementation Manual Prepared for: John Samuel, Solo Founder Target Launch: October 2025

Stack: React Native (Expo) · Django REST · PostgreSQL · Leaflet / react-native-maps

# SECTION 1 — CURRENT STATE SUMMARY

## 1.1  Completion Estimate

Overall project completion against October launch target: ~38%

Backend (Django REST API) ~65% complete — Auth, JWT, Profile, Building, Event, LostItem models and serializers are done. Missing: route engine endpoint, search filtering, pagination, rate limiting, geospatial queries, AI assistant integration, image upload, push notifications.

Mobile App (Expo React Native) ~42% complete — Auth screens, Onboarding, Map (NativeMapView + LeafletMapView), Search, Directions (Dijkstra + OSRM fallback), Events feed, Settings tab all scaffolded. Critical gap: building/[id].tsx is a stub (1 line). Missing: Freshers Mode, turn-by-turn instructions, AI chat, fully functional LostFound submission, offline caching validation, push notification handlers.

Routing Engine ~55% complete — Dijkstra implemented, campus graph nodes defined for LASUSTECH, OSRM fallback implemented. Missing: A* implementation, real footpath GeoJSON, route recalculation on deviation, turn-by-turn step generation.

Database ~50% complete — SQLite for dev, dj-database-url for Postgres. Missing: postgis extension, spatial indexes, GeoJSON building footprints, path graph model, migration for real LASUSTECH data.

AI Assistant 0% complete — Not started. No chat interface, no tool-calling, no RAG pipeline, no intent detection.

Testing ~5% complete — Only skeleton test file present. No unit tests, no integration tests, no navigation accuracy tests.

DevOps / CI ~30% complete — render.yaml present, Dockerfile present, Docker Compose present. Missing: CI/CD pipeline, Sentry integration, automated backups, environment variable hardening.

## 1.2  Current Architecture

Mobile: Expo Router v6, React Native 0.81, react-native-maps (NativeMapView) + Leaflet-in-WebView (LeafletMapView). State: Zustand with AsyncStorage persistence. Data fetching: TanStack Query v5. Styling: StyleSheet API + Poppins / DM Sans fonts.

Backend: Django 6.0 + DRF 3.17 + SimpleJWT. SQLite in dev, PostgreSQL via dj-database-url in prod. Deployed via render.yaml on Render.com. API documented via drf-spectacular (Swagger).

Routing: Client-side Dijkstra on a 14-node campus graph. OSRM public API as primary route source. Falls back to graph-based pathfinding when offline.

## 1.3  Current Blockers

- building/[id].tsx is a stub — no building detail UI exists. Blocks navigation flow, directions flow, and the entire 'featured places' UX.

- No real LASUSTECH GeoJSON — campus graph uses placeholder coordinates; footpaths are interpolated, not surveyed.

- AI Assistant not started — no chat interface, no backend endpoint, no LLM integration.

- No image upload pipeline — LostItemReport.image_url is a URL string; no S3/Cloudinary integration.

- CORS_ALLOW_ALL_ORIGINS = True in settings.py — must be restricted before production.

- SECRET_KEY has a hardcoded fallback — critical security risk if env var not set.

- No search filtering on BuildingListView — returns all buildings; no ?q= or ?category= support.

- No pagination on any list endpoint — will fail at scale.

- No rate limiting — API endpoints are unprotected against abuse.

## 1.4  Current Risks

- RISK-1 (HIGH): October launch timeline is tight for a solo developer. AI agents will need to run in parallel across multiple work packages.

- RISK-2 (HIGH): OSRM public API may be unreliable on poor Nigerian campus networks. Dijkstra fallback must be hardened.

- RISK-3 (MEDIUM): react-native-maps requires native build — Expo Go may not support all features. EAS Build required for production.

- RISK-4 (MEDIUM): Supabase.ts imported in mobile/services/ but not used in main auth flow — possible dead code or unfinished migration.

- RISK-5 (LOW): Frontend App.tsx is a neuralAI landing page template — unrelated to PathFindr mobile. It is for the web waitlist page and should remain separate.

# SECTION 2 — CRITICAL PATH TO OCTOBER

P0 — MUST LAUNCH

- Building Detail Screen (building/[id].tsx) — full UI with photo, description, facilities, departments, opening hours, and directions CTA

- Search filtering on backend — GET /api/buildings/?q=keyword&category=faculty

- Pagination on all list endpoints — buildings, events, lost-items

- Real campus GeoJSON / surveyed coordinates for LASUSTECH

- LostFound submission flow — image picker, form validation, API POST

- Offline caching validation — confirm AsyncStorage fallback works end-to-end

- Production database migration — SQLite → PostgreSQL on Render

- Security hardening — CORS whitelist, SECRET_KEY enforcement, rate limiting

- EAS Build configuration — production build for iOS and Android

- App icon and splash screen — final brand assets

- Onboarding polish — location permission flow, Freshers Mode toggle

- Error states and loading states — all screens must handle network failure gracefully

P1 — AFTER LAUNCH

- AI Assistant chat interface with route explanation and building discovery

- AI tool calling — natural language → directions

- Turn-by-turn step generation from route segments

- Push notifications for events and lost-item matches

- Image upload pipeline (Cloudinary or Supabase Storage)

- Admin CMS polish — bulk building import from CSV

- Analytics dashboard — heatmaps, route popularity, event attendance

- A* pathfinding as alternative to Dijkstra for longer routes

- Social features — place reviews, tips, upvotes

- Reputation / badges system

P2 — FUTURE VISION

- Multi-campus / multi-tenant architecture

- Campus SIS / LDAP integration for single sign-on

- Open API for third-party developers (shuttle bus, food menu)

- Consortium pricing and campus onboarding kit

- B2G partnerships with Nigerian Ministry of Education

- AR navigation overlay using device camera

- Accessibility mode — screen reader compatibility, high contrast

# SECTION 3 — IMPLEMENTATION PROMPT LIBRARY

FRONTEND

### FE-001 — Building Detail Screen

WHY IT MATTERS

The single most critical unbuilt screen. The current building/[id].tsx is a 1-line stub that breaks the entire product flow. Every featured place card, search result, and map marker press leads here.

DEPENDENCIES

- Backend building endpoint with full data

- theme.ts for styling

- useDirections hook

- NativeMapView

AI PROMPT — paste into Jules / Claude Code / Cursor / Gemini CLI:

You are working in the PathFindr Expo React Native mobile app.

File to build: mobile/app/building/[id].tsx

This screen currently contains only a stub (displays "Building ID: {id}").

Replace the entire file with a fully functional building detail screen.

DESIGN SYSTEM (from mobile/constants/theme.ts):

- Primary: #0D8C60, Accent: #F2B84B, Background: #F4F7F2

- Surface: #FFFFFF, SurfaceAlt: #E8F2E6, Text: #102418, Muted: #5E7367

- Fonts: Poppins_800ExtraBold (headings), Poppins_700Bold, DMSans_400Regular

- Shadow: { shadowColor: "#0B1E13", shadowOffset: { width: 0, height: 12 }, shadowOpacity: 0.08, shadowRadius: 24, elevation: 8 }

DATA SHAPE (from mobile/types/domain.ts Building interface):

{ id, name, code, category, coordinate: { latitude, longitude }, description, imageUrl, tags: string[], departments: string[], facilities: string[], openingHours }

REQUIREMENTS:

1. Use useLocalSearchParams to get the buildingId

2. Use the useBuildings hook from hooks/useCampusData.ts to find the building by id

3. Use expo-image Image component for the hero image (full width, 240px height, contentFit="cover")

4. Show a floating back button (ArrowLeft from lucide-react-native) in SafeAreaView top left

5. Show: hero image, building code badge (pill), building name (H1), category badge, description text

6. Show an info grid: openingHours (Clock icon), first department if available (Building2 icon)

7. Show tags as horizontal scroll of pill chips with surfaceAlt background

8. Show departments array as a list with chevron rows

9. Show facilities array as a list with checkmark icons

10. Show a sticky bottom bar with a PrimaryButton "Get Directions" that calls router.push(`/directions?buildingId=${building.id}`)

11. Add haptic feedback (expo-haptics) on the directions button press

12. Handle loading state with a full-screen StateCard

13. Handle building not found with a StateCard and back button

14. Use react-native-safe-area-context SafeAreaView with edges={['top']}

15. Use StyleSheet.create for all styles — no inline styles

16. Export default function BuildingDetailScreen

All imports must use @/ path aliases. Use lucide-react-native for icons.

Do not use any external component libraries beyond what is already in package.json.

### FE-002 — Freshers Mode Onboarding Flow

WHY IT MATTERS

New LASUSTECH students are the core user persona. A Freshers Mode that guides them through 5 key campus locations as a scavenger hunt drives both retention and virality.

DEPENDENCIES

- FE-001 (Building Detail)

- campusBuildings mock data

- useAppStore

AI PROMPT — paste into Jules / Claude Code / Cursor / Gemini CLI:

You are working in the PathFindr Expo React Native mobile app.

Create a new file: mobile/app/freshers-tour.tsx

This is a guided onboarding mode for new students (Freshers Mode).

REQUIREMENTS:

1. Display a step-by-step tour of 5 key LASUSTECH buildings in order:

["admin-tower", "library-complex", "ict-center", "engineering-block", "science-labs"]

2. Each step shows: building image (expo-image), building name, a fun fact description (write 1-2 sentences per building about why freshers need it), and a "Mark as Visited" button

3. Show a progress bar at the top (step X of 5) using the primary green color #0D8C60

4. Show a campus map thumbnail (use NativeMapView with the building coordinate centered, zoom region with latitudeDelta: 0.002) highlighting the current building marker

5. After all 5 steps: show a completion screen with a green checkmark animation using Animated.spring, text "You know your campus!", and a button "Start Exploring" that navigates to /(tabs)/map

6. Add a "Skip Tour" button top-right that navigates directly to /(tabs)/map

7. Persist tour completion in useAppStore — add a new key: hasCompletedFreshersTour: boolean with setHasCompletedFreshersTour action

8. Use haptics on every "Mark as Visited" press (expo-haptics ImpactFeedbackStyle.Medium)

9. Add this screen to the root navigation by adding a link from the Settings tab (mobile/app/(tabs)/settings.tsx) under a "New Student?" section

10. Use the PathFindr theme from mobile/constants/theme.ts throughout

11. Use Poppins_800ExtraBold for headings, DMSans_400Regular for body text

12. All styles via StyleSheet.create

Import buildings from @/mocks/campus. Use @/ path aliases for all imports.

### FE-003 — Turn-by-Turn Navigation Screen

WHY IT MATTERS

Distances and ETA are shown but there are no step-by-step walking instructions. Users need human-readable directions like 'Head north on main path, turn left at Engineering Block'.

DEPENDENCIES

- useDirections hook

- Dijkstra pathToRouteSegments

- FE-001

AI PROMPT — paste into Jules / Claude Code / Cursor / Gemini CLI:

You are working in the PathFindr Expo React Native mobile app.

Modify file: mobile/app/directions.tsx

CURRENT STATE: The directions screen shows a map with a route line and distance/ETA metrics, but no step-by-step walking instructions.

ADD the following features:

1. Generate turn-by-turn instructions from route points. Create a new utility function in mobile/utils/navigation-steps.ts:

- Function signature: generateSteps(points: RouteSegment[], destinationName: string): NavigationStep[]

- NavigationStep interface: { instruction: string; distanceMeters: number; icon: 'straight' ¦ 'turn-left' ¦ 'turn-right' ¦ 'arrive' }

- Calculate bearing between consecutive points using Math.atan2

- If bearing change > 30deg right: "Turn right", > 30deg left: "Turn left", else: "Continue straight"

- Last step always: "Arrive at [destinationName]"

- Group consecutive straight segments if < 50m apart

2. Render steps in a FlatList below the metrics row inside the overlay card

3. Each step row: icon (Navigation icon for straight, CornerDownLeft/Right for turns, MapPin for arrive from lucide-react-native) + instruction text + distance label

4. Add an "Active Navigation" mode toggle button: when active, the map follows the user location (use followsUserLocation prop on NativeMapView) and the current closest step is highlighted

5. Add a "Share Route" button that uses expo-sharing to share a deep link like pathfindr://directions?buildingId=X

6. Maintain all existing styles and behavior

7. Use StyleSheet.create for all new styles

Do not break any existing functionality. All imports use @/ aliases.

### FE-004 — Map Category Filter Bar

WHY IT MATTERS

The map currently shows all building markers at once. At LASUSTECH scale, this creates visual noise. Category filters let students find what they need instantly.

DEPENDENCIES

- map.tsx

- categoryColors from theme.ts

- BuildingCategory type

AI PROMPT — paste into Jules / Claude Code / Cursor / Gemini CLI:

You are working in PathFindr's mobile app.

Modify file: mobile/app/(tabs)/map.tsx

ADD a horizontal category filter bar between the topBar and the bottomSheet.

REQUIREMENTS:

1. Create a new component in mobile/components/MapCategoryFilter.tsx:

- Props: { activeCategory: BuildingCategory ¦ 'all', onSelect: (cat: BuildingCategory ¦ 'all') => void }

- Render a horizontal ScrollView with category chips

- Categories: All, Faculty, Department, Library, Lab, Admin, Facility, Hostel

- Each chip: small pill with category color from categoryColors, white text when active, muted when inactive

- Add MapPin emoji prefix per category: faculty=🎓, library=📚, lab=🔬, hostel=🏠, admin=🏢, facility=⚡, department=🏛️

- Chip style: borderRadius 999, paddingHorizontal 14, paddingVertical 8, fontSize 13, Poppins_700Bold

2. In map.tsx:

- Add useState for activeCategory: BuildingCategory ¦ 'all' = 'all'

- Filter clusteredMarkers based on activeCategory before passing to NativeMapView

- Filter featuredBuildings based on activeCategory

- Render <MapCategoryFilter> between topBar and bottomSheet with pointerEvents="box-none"

- Position: absolute, bottom of map area above bottomSheet, horizontal padding 16

3. When category changes:

- Add haptic feedback (Haptics.selectionAsync)

- Animate the filter bar sliding in with Animated.timing opacity 0→1 (200ms)

All styles via StyleSheet.create. Use @/ path aliases.

### FE-005 — Lost & Found Submission Screen

WHY IT MATTERS

The Lost & Found tab exists but item submission is incomplete. The form needs image picker integration, form validation, and API connection to make it functional for launch.

DEPENDENCIES

- campus-service.ts submitLostAndFoundReport

- expo-image-picker

- Backend LostItem endpoint

AI PROMPT — paste into Jules / Claude Code / Cursor / Gemini CLI:

You are working in PathFindr's mobile app.

Modify file: mobile/app/(tabs)/lost-found.tsx

The Lost & Found screen currently shows a list. Add a full submission flow.

REQUIREMENTS:

1. Add a floating action button (FAB) — bottom right, circular, primary green, Plus icon (lucide), that opens the submission modal

2. Create a bottom sheet modal (use a View with absolute positioning and translateY animation) for the submission form with fields:

- Title (TextInput, required)

- Status toggle (Lost / Found) — two pill buttons that toggle, not a Switch

- Location name (TextInput, required, placeholder "e.g. Near Library Block")

- Description (multiline TextInput, 4 lines)

- Contact hint (TextInput, placeholder "e.g. WhatsApp +234...")

- Optional photo: use expo-image-picker launchImageLibraryAsync with MediaType.Images, quality 0.7. Show preview thumbnail if selected.

3. Validation before submit: title and location_name are required. Show inline red error text below empty fields.

4. On submit: call submitLostAndFoundReport from @/services/campus-service. Show ActivityIndicator on button during loading. On success: close modal, show a green success toast at bottom ("Report submitted!"). On error: show Alert.

5. Note: image upload in this phase should use placeholder URL "https://via.placeholder.com/400" since S3 is not yet configured. Add a TODO comment.

6. After successful submit, prepend the new item to the local list state without refetching

7. The existing list items should show: status badge (Lost=red, Found=green), title, location, time since reported (use a utility function timeAgo(dateString): string in utils/time.ts), contact hint

8. Add empty state if no items: StateCard with title "No reports yet" and description "Be the first to help someone find their belongings."

All styles via StyleSheet.create using theme.ts. All imports use @/ aliases.

BACKEND

### BE-001 — Building Search & Filter API

WHY IT MATTERS

The current /api/buildings/ returns all buildings with no filtering. The mobile search screen uses client-side filtering on the full dataset. At 50+ buildings this will be slow and consume bandwidth.

DEPENDENCIES

- api/views.py BuildingListView

- api/serializers.py

AI PROMPT — paste into Jules / Claude Code / Cursor / Gemini CLI:

You are working on the PathFindr Django REST API backend.

Files to modify: backend/api/views.py, backend/api/serializers.py

TASK: Add search and filtering to BuildingListView.

1. In views.py, update BuildingListView:

from django.db.models import Q

class BuildingListView(generics.ListAPIView):

serializer_class = BuildingSerializer

permission_classes = (permissions.AllowAny,)

def get_queryset(self):

queryset = Building.objects.all().order_by('name')

q = self.request.query_params.get('q', '').strip()

category = self.request.query_params.get('category', '').strip()

if q:

queryset = queryset.filter(

Q(name__icontains=q) ¦

Q(code__icontains=q) ¦

Q(description__icontains=q) ¦

Q(tags__icontains=q)

)

if category and category != 'all':

queryset = queryset.filter(category=category)

return queryset

2. Add pagination to settings.py:

REST_FRAMEWORK settings block, add:

'DEFAULT_PAGINATION_CLASS': 'rest_framework.pagination.PageNumberPagination',

'PAGE_SIZE': 20

3. Add a single building detail endpoint:

In views.py add:

class BuildingDetailView(generics.RetrieveAPIView):

queryset = Building.objects.all()

serializer_class = BuildingSerializer

permission_classes = (permissions.AllowAny,)

In urls.py add:

path('buildings/<int:pk>/', BuildingDetailView.as_view(), name='building-detail'),

4. Update BuildingSerializer to include an imageUrl field (camelCase) alongside image_url for mobile compatibility:

Add to BuildingSerializer:

image_url_camel = serializers.SerializerMethodField()

def get_image_url_camel(self, obj): return obj.image_url

Add 'image_url_camel' to fields list as 'imageUrl' using source parameter.

5. Add EventListView filtering:

Similar to buildings, add ?q= and ?category= filtering to EventListView.

6. Write a test in api/tests.py:

from django.test import TestCase

from django.contrib.auth.models import User

from .models import Building

class BuildingSearchTest(TestCase):

def setUp(self):

Building.objects.create(name="ICT Innovation Centre", code="ICT", category="facility", latitude=6.4672, longitude=3.5951, description="Tech hub", image_url="https://example.com/img.jpg", opening_hours="9-5")

def test_search_by_name(self):

response = self.client.get('/api/buildings/?q=ICT')

self.assertEqual(response.status_code, 200)

self.assertGreater(len(response.json()['results']), 0)

def test_filter_by_category(self):

response = self.client.get('/api/buildings/?category=facility')

self.assertEqual(response.status_code, 200)

Run: cd backend && python manage.py test api

### BE-002 — Rate Limiting & Security Hardening

WHY IT MATTERS

CORS_ALLOW_ALL_ORIGINS=True and an exposed SECRET_KEY fallback are production blockers. Rate limiting prevents abuse of auth endpoints.

DEPENDENCIES

- backend/app/settings.py

- requirements file

AI PROMPT — paste into Jules / Claude Code / Cursor / Gemini CLI:

You are working on the PathFindr Django REST API backend.

TASK: Security hardening before production deployment.

1. In backend/requirements, add:

django-ratelimit==4.1.0

django-environ==0.12.0

2. In backend/app/settings.py, replace the current SECRET_KEY and CORS setup with:

import environ

env = environ.Env(DEBUG=(bool, False))

environ.Env.read_env(BASE_DIR / '.env')

SECRET_KEY = env('SECRET_KEY') # No fallback — fail loudly if not set

ALLOWED_HOSTS = env.list('ALLOWED_HOSTS', default=['localhost', '127.0.0.1'])

CORS_ALLOWED_ORIGINS = env.list('CORS_ALLOWED_ORIGINS', default=[

'http://localhost:8081',

'http://127.0.0.1:8081',

])

CORS_ALLOW_ALL_ORIGINS = False # Never True in production

3. Add rate limiting to auth views. In views.py, add ratelimit decorators:

from django_ratelimit.decorators import ratelimit

from django.utils.decorators import method_decorator

@method_decorator(ratelimit(key='ip', rate='10/m', method='POST', block=True), name='dispatch')

class LoginView(APIView): ...

@method_decorator(ratelimit(key='ip', rate='5/m', method='POST', block=True), name='dispatch')

class RegisterView(generics.CreateAPIView): ...

4. Add SecurityMiddleware configuration to settings.py:

SECURE_BROWSER_XSS_FILTER = True

SECURE_CONTENT_TYPE_NOSNIFF = True

X_FRAME_OPTIONS = 'DENY'

# In production (DEBUG=False):

if not DEBUG:

SECURE_HSTS_SECONDS = 31536000

SECURE_SSL_REDIRECT = True

SESSION_COOKIE_SECURE = True

CSRF_COOKIE_SECURE = True

5. Update backend/.env.example with all required variables:

SECRET_KEY=your-secret-key-here

DEBUG=False

ALLOWED_HOSTS=yourdomain.render.com,localhost

DATABASE_URL=postgresql://user:pass@host:5432/dbname

CORS_ALLOWED_ORIGINS=https://yourapp.com

6. Update backend/Dockerfile to fail build if SECRET_KEY not provided:

Add: ENV SECRET_KEY_CHECK=required

Add healthcheck: HEALTHCHECK CMD python -c "import os; assert os.getenv('SECRET_KEY'), 'SECRET_KEY not set'"

Run: pip install django-ratelimit django-environ && python manage.py check --deploy

### BE-003 — Route Engine API Endpoint

WHY IT MATTERS

Currently routing is entirely client-side. Adding a /api/route/ endpoint allows the server to compute routes for web clients, AI assistant integration, and future analytics on popular paths.

DEPENDENCIES

- BE-001

- Campus coordinate data

- Python networkx or custom graph

AI PROMPT — paste into Jules / Claude Code / Cursor / Gemini CLI:

You are working on the PathFindr Django REST API backend.

Create new file: backend/api/routing.py

Modify: backend/api/urls.py, backend/api/views.py

TASK: Build a server-side route computation endpoint.

1. Create backend/api/routing.py:

import math

import heapq

from typing import Dict, List, Optional, Tuple

CAMPUS_NODES = {

"ict-center": (6.4672, 3.5951),

"engineering-block": (6.4684, 3.5968),

"library-complex": (6.4661, 3.5979),

"admin-tower": (6.4655, 3.5946),

"science-labs": (6.4676, 3.5988),

"student-hub": (6.4648, 3.5961),

"wp-central-north": (6.4676, 3.5963),

"wp-central-south": (6.4657, 3.5963),

"wp-central-mid": (6.4666, 3.5963),

"wp-east-north": (6.4676, 3.5978),

"wp-east-south": (6.4657, 3.5978),

"wp-main-gate": (6.4644, 3.5963),

"wp-north-path": (6.4681, 3.5963),

"wp-lab-connector": (6.4676, 3.5984),

}

def haversine_meters(lat1, lon1, lat2, lon2) -> float:

R = 6371000

phi1, phi2 = math.radians(lat1), math.radians(lat2)

dphi = math.radians(lat2 - lat1)

dlam = math.radians(lon2 - lon1)

a = math.sin(dphi/2)**2 + math.cos(phi1)*math.cos(phi2)*math.sin(dlam/2)**2

return 2 * R * math.atan2(math.sqrt(a), math.sqrt(1-a))

def build_graph(max_edge_meters=600) -> Dict:

graph = {nid: [] for nid in CAMPUS_NODES}

nodes = list(CAMPUS_NODES.items())

for i in range(len(nodes)):

for j in range(i+1, len(nodes)):

id1, (lat1, lon1) = nodes[i]

id2, (lat2, lon2) = nodes[j]

d = haversine_meters(lat1, lon1, lat2, lon2)

if d <= max_edge_meters:

graph[id1].append((id2, d))

graph[id2].append((id1, d))

return graph

GRAPH = build_graph()

def nearest_node(lat, lon) -> str:

return min(CAMPUS_NODES.keys(), key=lambda nid: haversine_meters(lat, lon, *CAMPUS_NODES[nid]))

def dijkstra(start_id, end_id) -> Optional[Tuple[List[str], float]]:

dist = {nid: float('inf') for nid in CAMPUS_NODES}

dist[start_id] = 0

prev = {nid: None for nid in CAMPUS_NODES}

pq = [(0, start_id)]

while pq:

d, current = heapq.heappop(pq)

if d > dist[current]: continue

if current == end_id: break

for neighbor, weight in GRAPH.get(current, []):

alt = dist[current] + weight

if alt < dist[neighbor]:

dist[neighbor] = alt

prev[neighbor] = current

heapq.heappush(pq, (alt, neighbor))

if dist[end_id] == float('inf'): return None

path = []

step = end_id

while step: path.insert(0, step); step = prev[step]

return path, dist[end_id]

def compute_route(orig_lat, orig_lon, dest_lat, dest_lon) -> dict:

start = nearest_node(orig_lat, orig_lon)

end = nearest_node(dest_lat, dest_lon)

result = dijkstra(start, end)

if not result: return {"error": "No route found"}

path, total_dist = result

points = [{"latitude": orig_lat, "longitude": orig_lon}]

for nid in path:

lat, lon = CAMPUS_NODES[nid]

points.append({"latitude": lat, "longitude": lon})

points.append({"latitude": dest_lat, "longitude": dest_lon})

return {

"points": points,

"distanceMeters": round(total_dist),

"durationMinutes": max(1, round(total_dist / 80))

}

2. In views.py add RouteView:

from .routing import compute_route

from rest_framework.decorators import api_view, permission_classes as pc

from rest_framework.permissions import AllowAny

class RouteView(APIView):

permission_classes = (AllowAny,)

def get(self, request):

try:

orig_lat = float(request.query_params['orig_lat'])

orig_lon = float(request.query_params['orig_lon'])

dest_lat = float(request.query_params['dest_lat'])

dest_lon = float(request.query_params['dest_lon'])

except (KeyError, ValueError):

return Response({"error": "Required: orig_lat, orig_lon, dest_lat, dest_lon"}, status=400)

return Response(compute_route(orig_lat, orig_lon, dest_lat, dest_lon))

3. In urls.py add:

path('route/', RouteView.as_view(), name='route'),

Test with:

curl "http://localhost:8000/api/route/?orig_lat=6.4672&orig_lon=3.5951&dest_lat=6.4661&dest_lon=3.5979"

DATABASE

### DB-001 — Production PostgreSQL Migration

WHY IT MATTERS

SQLite has no geospatial support, no concurrent write safety, and will not scale. Must migrate to PostgreSQL before launch.

DEPENDENCIES

- render.yaml

- requirements file

- settings.py

AI PROMPT — paste into Jules / Claude Code / Cursor / Gemini CLI:

You are working on the PathFindr Django backend.

TASK: Migrate from SQLite to PostgreSQL for production.

1. In backend/requirements, ensure these are present:

psycopg2-binary==2.9.10

dj-database-url==2.3.0

django-environ==0.12.0

2. The settings.py already has dj_database_url logic. Verify it looks exactly like this:

DATABASES = {

'default': {

'ENGINE': 'django.db.backends.sqlite3',

'NAME': BASE_DIR / 'db.sqlite3',

}

}

if os.getenv('DATABASE_URL'):

import dj_database_url

DATABASES['default'] = dj_database_url.config(conn_max_age=600, ssl_require=not DEBUG)

3. Create a new migration to add indexes for common query patterns:

Create file: backend/api/migrations/0003_add_indexes.py

from django.db import migrations, models

class Migration(migrations.Migration):

dependencies = [('api', '0002_waitlist')]

operations = [

migrations.AlterField('building', 'category', models.CharField(max_length=50, db_index=True, choices=[...])),

migrations.AlterField('building', 'name', models.CharField(max_length=255, db_index=True)),

migrations.AlterField('event', 'category', models.CharField(max_length=50, db_index=True, choices=[...])),

migrations.AlterField('lostitem', 'status', models.CharField(max_length=10, db_index=True, choices=[...])),

migrations.AlterField('lostitem', 'reported_at', models.DateTimeField(auto_now_add=True, db_index=True)),

]

4. Create a data seeding management command:

Create: backend/api/management/commands/seed_lasustech_data.py

(This extends the existing seed_campus_data.py)

from django.core.management.base import BaseCommand

from api.models import Building, Event

BUILDINGS = [

{"name": "ICT Innovation Centre", "code": "ICT", "category": "facility", "latitude": 6.4672, "longitude": 3.5951, "description": "A modern technology hub for digital learning, coding labs, and project support.", "image_url": "https://images.unsplash.com/photo-1497366754035-f200968a6e72?auto=format&fit=crop&w=1200&q=80", "tags": ["wifi","innovation","coding"], "departments": ["Computer Science Support Desk"], "facilities": ["High-speed Wi-Fi","Digital Lab","Student Workstations"], "opening_hours": "Mon - Fri 8:00 AM - 6:00 PM"},

{"name": "School of Engineering Block", "code": "ENG", "category": "faculty", "latitude": 6.4684, "longitude": 3.5968, "description": "Primary hub for engineering lectures, faculty offices, and project reviews.", "image_url": "https://images.unsplash.com/photo-1511818966892-d7d671e672a2?auto=format&fit=crop&w=1200&q=80", "tags": ["lectures","faculty","workshops"], "departments": ["Mechanical Engineering","Electrical Engineering"], "facilities": ["Lecture Hall","Project Studio","Faculty Lounge"], "opening_hours": "Mon - Sat 8:00 AM - 5:00 PM"},

{"name": "Knowledge Resource Library", "code": "LIB", "category": "library", "latitude": 6.4661, "longitude": 3.5979, "description": "Quiet reading floors, digital archives, and research support spaces.", "image_url": "https://images.unsplash.com/photo-1521587760476-6c12a4b040da?auto=format&fit=crop&w=1200&q=80", "tags": ["study","research","archive"], "departments": ["Research Services"], "facilities": ["Reading Rooms","E-library","Research Desk"], "opening_hours": "Daily 8:00 AM - 8:00 PM"},

{"name": "Administrative Tower", "code": "ADM", "category": "admin", "latitude": 6.4655, "longitude": 3.5946, "description": "Central offices handling records, student affairs, and campus operations.", "image_url": "https://images.unsplash.com/photo-1486406146926-c627a92ad1ab?auto=format&fit=crop&w=1200&q=80", "tags": ["student affairs","records","payments"], "departments": ["Registry","Bursary"], "facilities": ["Reception","Records Office","Help Desk"], "opening_hours": "Mon - Fri 8:30 AM - 4:30 PM"},

{"name": "Applied Science Laboratories", "code": "LAB", "category": "lab", "latitude": 6.4676, "longitude": 3.5988, "description": "Specialized labs supporting environmental, biological, and physical science.", "image_url": "https://images.unsplash.com/photo-1532187643603-ba119ca4109e?auto=format&fit=crop&w=1200&q=80", "tags": ["experiments","practical"], "departments": ["Applied Sciences"], "facilities": ["Wet Lab","Safety Station","Technician Office"], "opening_hours": "Mon - Fri 9:00 AM - 5:00 PM"},

]

class Command(BaseCommand):

help = 'Seed LASUSTECH campus data'

def handle(self, *args, **kwargs):

for b in BUILDINGS:

Building.objects.get_or_create(code=b['code'], defaults=b)

self.stdout.write(f"Seeded: {b['name']}")

5. Update render.yaml to run migrations and seed on deploy:

buildCommand: "pip install -r requirements && python manage.py migrate && python manage.py seed_lasustech_data"

startCommand: "gunicorn app.wsgi:application --bind 0.0.0.0:$PORT"

Verify: python manage.py migrate && python manage.py seed_lasustech_data

ROUTING

### RT-001 — A* Pathfinding Implementation

WHY IT MATTERS

Dijkstra explores all nodes equally. A* uses a heuristic (straight-line distance to goal) to focus the search, making it faster for longer campus routes and reducing CPU time on mobile devices.

DEPENDENCIES

- mobile/utils/dijkstra.ts

- mobile/utils/geo.ts getDistanceMeters

AI PROMPT — paste into Jules / Claude Code / Cursor / Gemini CLI:

You are working in PathFindr's mobile app.

Modify file: mobile/utils/dijkstra.ts

Add file: mobile/utils/astar.ts

TASK: Implement A* pathfinding as a drop-in replacement for Dijkstra.

Create mobile/utils/astar.ts:

import { CampusCoordinate } from '@/types/domain';

import { getDistanceMeters } from '@/utils/geo';

import { CampusGraph, GraphNode } from '@/utils/dijkstra';

interface AStarResult {

path: string[];

distanceMeters: number;

}

/** Heuristic: straight-line distance from node to goal (admissible). */

function heuristic(graph: CampusGraph, nodeId: string, goalId: string): number {

const node = graph.nodes[nodeId];

const goal = graph.nodes[goalId];

if (!node ¦¦ !goal) return 0;

return getDistanceMeters(node.coordinate, goal.coordinate);

}

/** A* pathfinding. Returns the shortest path or null if unreachable. */

export function astar(

graph: CampusGraph,

startId: string,

endId: string

): AStarResult ¦ null {

if (!graph.nodes[startId] ¦¦ !graph.nodes[endId]) return null;

if (startId === endId) return { path: [startId], distanceMeters: 0 };

// gScore: cost from start to node

const gScore: Record<string, number> = {};

// fScore: gScore + heuristic (estimated total cost)

const fScore: Record<string, number> = {};

const prev: Record<string, string ¦ null> = {};

const openSet = new Set<string>([startId]);

const closedSet = new Set<string>();

for (const id of Object.keys(graph.nodes)) {

gScore[id] = Infinity;

fScore[id] = Infinity;

prev[id] = null;

}

gScore[startId] = 0;

fScore[startId] = heuristic(graph, startId, endId);

while (openSet.size > 0) {

// Pick node in openSet with lowest fScore

let current: string ¦ null = null;

let minF = Infinity;

for (const id of openSet) {

if (fScore[id] < minF) { minF = fScore[id]; current = id; }

}

if (!current) break;

if (current === endId) {

const path: string[] = [];

let step: string ¦ null = endId;

while (step) { path.unshift(step); step = prev[step] ?? null; }

return { path, distanceMeters: gScore[endId] };

}

openSet.delete(current);

closedSet.add(current);

for (const { nodeId: neighbor, distanceMeters: weight } of graph.adjacency[current] ?? []) {

if (closedSet.has(neighbor)) continue;

const tentativeG = gScore[current] + weight;

if (tentativeG < gScore[neighbor]) {

prev[neighbor] = current;

gScore[neighbor] = tentativeG;

fScore[neighbor] = tentativeG + heuristic(graph, neighbor, endId);

openSet.add(neighbor);

}

}

}

return null; // no path found

}

Then in mobile/hooks/useDirections.ts:

1. Import astar from '@/utils/astar'

2. In computeDijkstraRoute, try astar first (it is faster):

const result = astar(campusGraph, startId, endId) ?? dijkstra(campusGraph, startId, endId);

3. Export a useAStarDirections hook that mirrors useDirections but always uses astar

Write a unit test in mobile/utils/__tests__/astar.test.ts:

import { buildCampusGraph } from '../dijkstra';

import { campusGraphNodes } from '@/constants/campusGraph';

import { astar } from '../astar';

test('A* finds route from ICT to Library', () => {

const graph = buildCampusGraph(campusGraphNodes);

const result = astar(graph, 'ict-center', 'library-complex');

expect(result).not.toBeNull();

expect(result?.path[0]).toBe('ict-center');

expect(result?.path[result!.path.length - 1]).toBe('library-complex');

expect(result?.distanceMeters).toBeGreaterThan(0);

});

test('A* returns null for unknown node', () => {

const graph = buildCampusGraph(campusGraphNodes);

expect(astar(graph, 'nonexistent', 'ict-center')).toBeNull();

});

AI ASSISTANT

### AI-001 — AI Chat Interface Screen

WHY IT MATTERS

The AI Assistant is a key differentiator for PathFindr. Students should be able to ask 'How do I get to the library?' in plain English and receive walking directions and a route preview.

DEPENDENCIES

- Anthropic API or OpenAI API

- Backend route endpoint

- NativeMapView

AI PROMPT — paste into Jules / Claude Code / Cursor / Gemini CLI:

You are working in the PathFindr Expo React Native mobile app.

Create new file: mobile/app/ai-assistant.tsx

Create new file: mobile/services/ai-service.ts

TASK: Build the AI navigation assistant chat interface.

1. Create mobile/services/ai-service.ts:

import { apiRequest } from './api-client';

export interface ChatMessage {

id: string;

role: 'user' ¦ 'assistant';

content: string;

routeData?: { points: Array<{latitude:number,longitude:number}>, distanceMeters: number, durationMinutes: number };

buildingId?: string;

}

export async function sendChatMessage(

messages: ChatMessage[],

userMessage: string

): Promise<ChatMessage> {

return apiRequest<ChatMessage>('/ai/chat/', {

method: 'POST',

body: JSON.stringify({ messages, message: userMessage })

});

}

2. Create mobile/app/ai-assistant.tsx with a full chat UI:

- Header: "PathFindr AI" title with a Sparkles icon (lucide), subtitle "Ask me anything about campus"

- FlatList of chat messages, scroll to bottom on new message (use ref and scrollToEnd)

- User messages: right-aligned, primary green bubble (#0D8C60), white text

- Assistant messages: left-aligned, white bubble with soft shadow, dark text, robot/Sparkles avatar

- Input bar at bottom: TextInput + Send button (primary green, arrow icon), KeyboardAvoidingView

- If assistant response includes routeData: render a mini NativeMapView (height 200) with the route inline in the message bubble

- If assistant response includes buildingId: render a tappable building chip that navigates to /building/[id]

- Show typing indicator (3 animated dots) while waiting for response

- Initial greeting message from assistant: "Hi! I'm your PathFindr assistant. Ask me to navigate anywhere on campus — try 'How do I get to the library?' or 'Where is the admin office?'"

- Add the AI assistant to the tab bar in mobile/app/(tabs)/_layout.tsx as a 5th tab with Sparkles icon

- Loading and error states handled with StateCard

3. Create a backend stub endpoint. In backend/api/views.py add:

class AIChatView(APIView):

permission_classes = (permissions.AllowAny,)

def post(self, request):

user_message = request.data.get('message', '').lower()

# Simple intent detection stub — replace with LLM in AI-002

BUILDING_KEYWORDS = {

'library': 'library-complex',

'ict': 'ict-center',

'engineering': 'engineering-block',

'admin': 'admin-tower',

'lab': 'science-labs',

'student hub': 'student-hub',

}

detected_building = None

for keyword, building_id in BUILDING_KEYWORDS.items():

if keyword in user_message:

detected_building = building_id

break

if detected_building and ('route' in user_message or 'get to' in user_message or 'find' in user_message or 'where' in user_message or 'go to' in user_message or 'navigate' in user_message):

from .routing import compute_route, CAMPUS_NODES

from api.models import Building

dest = CAMPUS_NODES.get(detected_building)

route = compute_route(6.4666, 3.5963, dest[0], dest[1]) if dest else {}

try:

building = Building.objects.get(code=detected_building.split('-')[0].upper()[:3])

building_name = building.name

except:

building_name = detected_building

return Response({

'role': 'assistant',

'content': f"I'll guide you to {building_name}! The route is {route.get('distanceMeters', 0)}m and takes about {route.get('durationMinutes', 1)} minutes walking.",

'buildingId': detected_building,

'routeData': route

})

return Response({

'role': 'assistant',

'content': "I can help you navigate campus! Try asking 'How do I get to the library?' or 'Where is the ICT Centre?'"

})

In urls.py add: path('ai/chat/', AIChatView.as_view(), name='ai-chat'),

All mobile imports use @/ aliases. All styles via StyleSheet.create using theme.ts.

### AI-002 — LLM Integration for Natural Language Navigation

WHY IT MATTERS

The stub intent detection uses keyword matching. Replacing it with an LLM gives natural language understanding, context retention across turns, and the ability to handle complex queries.

DEPENDENCIES

- AI-001 (chat interface)

- BE-003 (route endpoint)

- OpenAI/Anthropic API key

AI PROMPT — paste into Jules / Claude Code / Cursor / Gemini CLI:

You are working on the PathFindr Django REST API backend.

Modify: backend/api/views.py AIChatView

TASK: Replace keyword-matching with an LLM call (OpenAI or Anthropic).

1. In requirements, add:

openai==1.84.0

2. In views.py, replace the AIChatView stub with:

import os

import json

from openai import OpenAI

client = OpenAI(api_key=os.getenv('OPENAI_API_KEY'))

BUILDING_CONTEXT = """

PathFindr is a campus navigation app for LASUSTECH (Lagos State University of Science and Technology).

Campus buildings:

- ict-center: ICT Innovation Centre (facility) - tech hub, Wi-Fi, coding labs

- engineering-block: School of Engineering Block (faculty) - lectures, Mechanical/Electrical Engineering

- library-complex: Knowledge Resource Library (library) - reading rooms, e-library, research

- admin-tower: Administrative Tower (admin) - registry, bursary, student affairs

- science-labs: Applied Science Laboratories (lab) - wet lab, biology, physics experiments

- student-hub: Student Hub (facility) - social space, cafeteria, student union

You are a helpful campus navigation assistant. When a user wants directions:

1. Identify the building they want to reach

2. Return JSON with: { "intent": "navigate", "building_id": "<id>", "response": "<friendly message>" }

When asked about a building: { "intent": "info", "building_id": "<id>", "response": "<description>" }

For general questions: { "intent": "general", "response": "<answer>" }

Always respond in JSON only. No markdown, no extra text.

"""

class AIChatView(APIView):

permission_classes = (permissions.AllowAny,)

def post(self, request):

user_message = request.data.get('message', '')

history = request.data.get('messages', [])

messages = [{"role": "system", "content": BUILDING_CONTEXT}]

for msg in history[-6:]: # Last 6 messages for context

messages.append({"role": msg['role'], "content": msg['content']})

messages.append({"role": "user", "content": user_message})

try:

completion = client.chat.completions.create(

model="gpt-4o-mini",

messages=messages,

temperature=0.3,

max_tokens=300

)

raw = completion.choices[0].message.content

parsed = json.loads(raw)

except Exception as e:

return Response({"role": "assistant", "content": "Sorry, I'm having trouble connecting right now. Try searching for buildings manually.", "error": str(e)})

intent = parsed.get('intent', 'general')

response_content = parsed.get('response', '')

building_id = parsed.get('building_id')

route_data = None

if intent == 'navigate' and building_id:

from .routing import compute_route, CAMPUS_NODES

dest = CAMPUS_NODES.get(building_id)

if dest:

route_data = compute_route(6.4666, 3.5963, dest[0], dest[1])

return Response({

"role": "assistant",

"content": response_content,

"buildingId": building_id,

"routeData": route_data,

"intent": intent

})

3. Add OPENAI_API_KEY to backend/.env.example and render.yaml environment section.

4. Add fallback: if OPENAI_API_KEY not set, use the keyword-matching stub from AI-001.

Test: curl -X POST http://localhost:8000/api/ai/chat/ -H "Content-Type: application/json" -d '{"message": "How do I get to the library?"}'

TESTING

### TEST-001 — Backend API Test Suite

WHY IT MATTERS

The backend has only a skeleton tests.py. Without tests, deployments are blind. Every endpoint needs at least a happy-path and auth-failure test.

DEPENDENCIES

- All backend endpoints

- Django TestCase

AI PROMPT — paste into Jules / Claude Code / Cursor / Gemini CLI:

You are working on the PathFindr Django REST API backend.

Replace entire file: backend/api/tests.py

Write a comprehensive test suite covering all API endpoints.

from django.test import TestCase, Client

from django.contrib.auth.models import User

from rest_framework.test import APIClient

from rest_framework_simplejwt.tokens import RefreshToken

from .models import Building, Event, LostItem, Profile

def get_tokens(user):

refresh = RefreshToken.for_user(user)

return str(refresh.access_token), str(refresh)

def make_building(**kwargs):

defaults = dict(name="Test Building", code="TST", category="facility", latitude=6.4672, longitude=3.5951, description="Test", image_url="https://example.com/img.jpg", opening_hours="9-5")

defaults.update(kwargs)

return Building.objects.create(**defaults)

class AuthTests(TestCase):

def setUp(self): self.client = APIClient()

def test_register_success(self):

r = self.client.post('/api/auth/register/', {"username":"test@x.com","email":"test@x.com","password":"secure123"})

self.assertEqual(r.status_code, 201)

def test_register_duplicate(self):

User.objects.create_user("dup@x.com","dup@x.com","pass")

r = self.client.post('/api/auth/register/', {"username":"dup@x.com","email":"dup@x.com","password":"pass"})

self.assertEqual(r.status_code, 400)

def test_login_success(self):

User.objects.create_user("u@x.com","u@x.com","pass123")

r = self.client.post('/api/auth/login/', {"username":"u@x.com","password":"pass123"})

self.assertEqual(r.status_code, 200)

self.assertIn('access', r.json())

def test_login_bad_password(self):

User.objects.create_user("u2@x.com","u2@x.com","pass123")

r = self.client.post('/api/auth/login/', {"username":"u2@x.com","password":"wrong"})

self.assertEqual(r.status_code, 401)

class BuildingTests(TestCase):

def setUp(self):

self.client = APIClient()

self.b1 = make_building(name="ICT Centre", code="ICT", category="facility")

self.b2 = make_building(name="Library Block", code="LIB", category="library")

def test_list_all(self):

r = self.client.get('/api/buildings/')

self.assertEqual(r.status_code, 200)

self.assertGreaterEqual(len(r.json().get('results', r.json())), 2)

def test_search_by_name(self):

r = self.client.get('/api/buildings/?q=ICT')

self.assertEqual(r.status_code, 200)

data = r.json().get('results', r.json())

self.assertTrue(any('ICT' in b['name'] for b in data))

def test_filter_by_category(self):

r = self.client.get('/api/buildings/?category=library')

data = r.json().get('results', r.json())

self.assertTrue(all(b['category'] == 'library' for b in data))

def test_coordinate_in_response(self):

r = self.client.get('/api/buildings/')

data = r.json().get('results', r.json())

self.assertIn('coordinate', data[0])

self.assertIn('latitude', data[0]['coordinate'])

class LostItemTests(TestCase):

def setUp(self):

self.client = APIClient()

self.user = User.objects.create_user("li@x.com","li@x.com","pass123")

Profile.objects.get_or_create(user=self.user)

token, _ = get_tokens(self.user)

self.client.credentials(HTTP_AUTHORIZATION=f'Bearer {token}')

def test_create_lost_item(self):

r = self.client.post('/api/lost-items/', {"title":"Lost Phone","description":"Black iPhone","status":"lost","location_name":"Library","contact_hint":"Call me"})

self.assertEqual(r.status_code, 201)

def test_list_lost_items(self):

r = self.client.get('/api/lost-items/')

self.assertEqual(r.status_code, 200)

def test_unauthenticated_create_fails(self):

self.client.credentials()

r = self.client.post('/api/lost-items/', {"title":"X","status":"lost","location_name":"X","contact_hint":"X"})

self.assertIn(r.status_code, [401, 403])

class RouteTests(TestCase):

def setUp(self): self.client = APIClient()

def test_route_endpoint(self):

r = self.client.get('/api/route/?orig_lat=6.4672&orig_lon=3.5951&dest_lat=6.4661&dest_lon=3.5979')

self.assertEqual(r.status_code, 200)

data = r.json()

self.assertIn('points', data)

self.assertGreater(len(data['points']), 1)

def test_route_missing_params(self):

r = self.client.get('/api/route/?orig_lat=6.4672')

self.assertEqual(r.status_code, 400)

Run: cd backend && python manage.py test api --verbosity=2

SECURITY

### SEC-001 — API Authentication Review & Token Refresh

WHY IT MATTERS

The mobile api-client.ts has a token refresh loop but needs hardening. The Supabase service is imported but the primary auth uses Django JWT — this dual system needs to be resolved.

DEPENDENCIES

- mobile/services/api-client.ts

- mobile/services/auth-service.ts

- mobile/services/supabase.ts

AI PROMPT — paste into Jules / Claude Code / Cursor / Gemini CLI:

You are working in PathFindr's mobile app.

Audit and harden: mobile/services/api-client.ts, mobile/services/auth-service.ts, mobile/services/supabase.ts

TASK: Resolve the dual auth system and harden token management.

1. In mobile/services/auth-service.ts, verify and ensure these functions exist:

import AsyncStorage from '@react-native-async-storage/async-storage';

import { apiRequest } from './api-client';

export async function register(username: string, email: string, password: string): Promise<void> {

await apiRequest('/auth/register/', { method: 'POST', body: JSON.stringify({ username, email, password }) });

}

export async function login(username: string, password: string): Promise<{ access: string; refresh: string; user: any }> {

const data = await apiRequest<{ access: string; refresh: string; user: any }>('/auth/login/', {

method: 'POST',

body: JSON.stringify({ username, password })

});

await AsyncStorage.setItem('access_token', data.access);

await AsyncStorage.setItem('refresh_token', data.refresh);

return data;

}

export async function logout(): Promise<void> {

await AsyncStorage.multiRemove(['access_token', 'refresh_token']);

}

export async function requestPasswordReset(email: string): Promise<void> {

await apiRequest('/auth/password-reset-request/', { method: 'POST', body: JSON.stringify({ email }) });

}

export async function getStoredTokens(): Promise<{ access: string ¦ null; refresh: string ¦ null }> {

const [access, refresh] = await AsyncStorage.multiGet(['access_token', 'refresh_token']);

return { access: access[1], refresh: refresh[1] };

}

2. In mobile/services/supabase.ts: ADD a comment at the top:

// NOTE: Supabase is imported but PathFindr currently uses Django JWT auth.

// This file is reserved for future Supabase Storage integration (image uploads).

// Do NOT use supabase.auth — use auth-service.ts instead.

// TODO: Remove if Supabase Storage is not adopted before launch.

3. In mobile/services/api-client.ts, fix the token refresh loop:

- Add a refreshing flag to prevent multiple concurrent refresh attempts

- Add a queue for requests that arrive during token refresh

- Implement like this:

let isRefreshing = false;

let refreshQueue: Array<(token: string) => void> = [];

// In the 401 handler, before refreshing:

if (isRefreshing) {

return new Promise((resolve) => {

refreshQueue.push(async (newToken) => {

headers.set('Authorization', `Bearer ${newToken}`);

resolve(fetch(url.toString(), { ...options, headers }));

});

});

}

isRefreshing = true;

// ... refresh logic ...

isRefreshing = false;

refreshQueue.forEach(cb => cb(data.access));

refreshQueue = [];

4. Add token expiry check before making requests:

import { jwtDecode } from 'jwt-decode'; // add to package.json: "jwt-decode": "^4.0.0"

async function isTokenExpired(token: string): Promise<boolean> {

try {

const decoded = jwtDecode<{ exp: number }>(token);

return decoded.exp * 1000 < Date.now() + 30000; // 30s buffer

} catch { return true; }

}

// In apiRequest, before making the request:

const token = await AsyncStorage.getItem('access_token');

if (token && await isTokenExpired(token)) {

// Proactively refresh before the request, not after 401

}

Add jwt-decode to mobile/package.json dependencies.

PERFORMANCE

### PERF-001 — Map Rendering Optimization

WHY IT MATTERS

The NativeMapView re-renders on every region change. With 20+ building markers, this causes frame drops on mid-range Android devices common at Nigerian universities.

DEPENDENCIES

- mobile/components/NativeMapView.tsx

- mobile/utils/clustering.ts

AI PROMPT — paste into Jules / Claude Code / Cursor / Gemini CLI:

You are working in PathFindr's mobile app.

Optimize: mobile/components/NativeMapView.tsx, mobile/utils/clustering.ts

TASK: Reduce map re-renders and improve performance on low-end Android devices.

1. In NativeMapView.tsx, audit memo and callback usage:

- Verify NativeMapView is wrapped in React.memo (it is — keep this)

- Verify BuildingMarker is wrapped in React.memo (it is — keep this)

- Add useMemo for routeCoords: already done — keep

- ADD: use useCallback for onRegionChangeComplete handler to prevent new function on every render

- ADD: Throttle region change updates — only call onRegionChangeComplete if the center moved by > 0.0005 degrees:

const prevRegion = useRef<StoredMapRegion ¦ null>(null);

const throttledRegionChange = useCallback((r: any) => {

const newRegion = { latitude: r.latitude, longitude: r.longitude, latitudeDelta: r.latitudeDelta, longitudeDelta: r.longitudeDelta };

if (prevRegion.current) {

const latDiff = Math.abs(newRegion.latitude - prevRegion.current.latitude);

const lonDiff = Math.abs(newRegion.longitude - prevRegion.current.longitude);

if (latDiff < 0.0005 && lonDiff < 0.0005) return;

}

prevRegion.current = newRegion;

onRegionChangeComplete?.(newRegion);

}, [onRegionChangeComplete]);

2. In clustering.ts, add memoization:

- Wrap the clusterBuildings function result with a simple cache:

const clusterCache = new Map<string, ClusterResult[]>();

export function clusterBuildings(buildings: Building[], region: StoredMapRegion): ClusterResult[] {

const key = `${region.latitudeDelta.toFixed(4)}-${buildings.length}`;

if (clusterCache.has(key)) return clusterCache.get(key)!;

// ... existing clustering logic ...

clusterCache.set(key, result);

if (clusterCache.size > 50) clusterCache.clear(); // prevent memory leak

return result;

}

3. In map.tsx, replace the clusteredMarkers useMemo dependency:

- Change: useMemo(() => ..., [buildings, currentRegion])

- To: useMemo(() => ..., [buildings, currentRegion.latitudeDelta.toFixed(3)])

(Only recluster when zoom level changes meaningfully, not on tiny pan movements)

4. Add performance marker (dev only):

if (__DEV__) {

const start = performance.now();

// ... clustering ...

console.log(`[PathFindr] Clustering took ${(performance.now() - start).toFixed(1)}ms for ${buildings.length} buildings`);

}

5. In LeafletMapView.tsx, add cacheEnabled={true} to the WebView (it is currently false — change this for production):

cacheEnabled={!__DEV__}

Verify no TypeScript errors after changes.

DEVOPS

### DO-001 — CI/CD Pipeline Setup

WHY IT MATTERS

There is no automated testing or deployment pipeline. Every code push risks breaking the live app. A GitHub Actions pipeline catches errors before they reach production.

DEPENDENCIES

- render.yaml

- backend/Dockerfile

- mobile/eas.json

AI PROMPT — paste into Jules / Claude Code / Cursor / Gemini CLI:

You are setting up CI/CD for the PathFindr project.

The project has: backend/ (Django) + mobile/ (Expo React Native) + frontend/ (React Vite)

Create file: .github/workflows/ci.yml

name: PathFindr CI

on:

push:

branches: [main, develop]

pull_request:

branches: [main]

jobs:

backend-test:

name: Django API Tests

runs-on: ubuntu-latest

steps:

- uses: actions/checkout@v4

- uses: actions/setup-python@v5

with:

python-version: '3.12'

cache: 'pip'

- name: Install dependencies

run: pip install -r backend/requirements

- name: Run migrations

run: cd backend && python manage.py migrate --run-syncdb

env:

SECRET_KEY: ci-test-secret-key-not-for-production

DEBUG: 'True'

- name: Run tests

run: cd backend && python manage.py test api --verbosity=2

env:

SECRET_KEY: ci-test-secret-key-not-for-production

DEBUG: 'True'

- name: Django security check

run: cd backend && python manage.py check

env:

SECRET_KEY: ci-test-secret-key-not-for-production

DEBUG: 'True'

mobile-lint:

name: Mobile TypeScript Check

runs-on: ubuntu-latest

steps:

- uses: actions/checkout@v4

- uses: actions/setup-node@v4

with:

node-version: '20'

- name: Install bun

run: curl -fsSL https://bun.sh/install ¦ bash && echo "$HOME/.bun/bin" >> $GITHUB_PATH

- name: Install dependencies

run: cd mobile && bun install

- name: TypeScript check

run: cd mobile && bunx tsc --noEmit

frontend-lint:

name: Frontend Lint

runs-on: ubuntu-latest

steps:

- uses: actions/checkout@v4

- uses: actions/setup-node@v4

with:

node-version: '20'

- name: Install dependencies

run: cd frontend && npm ci

- name: Lint

run: cd frontend && npm run lint

Create file: .github/workflows/deploy.yml

name: PathFindr Deploy

on:

push:

branches: [main]

jobs:

deploy-backend:

name: Deploy to Render

runs-on: ubuntu-latest

needs: [backend-test] # Only deploy if tests pass

steps:

- name: Trigger Render deploy

run: ¦

curl -X POST "${{ secrets.RENDER_DEPLOY_HOOK_URL }}"

# Add RENDER_DEPLOY_HOOK_URL to GitHub repo secrets

Also create: backend/.env.ci (for CI testing only):

SECRET_KEY=ci-only-test-key

DEBUG=True

DATABASE_URL=

CORS_ALLOWED_ORIGINS=http://localhost:8081

Add to mobile/package.json scripts:

"typecheck": "tsc --noEmit",

"test": "jest"

Add to mobile/eas.json (if not present):

{ "cli": { "version": ">= 10.0.0" }, "build": { "development": { "developmentClient": true, "distribution": "internal" }, "preview": { "distribution": "internal" }, "production": {} }, "submit": { "production": {} } }

# SECTION 4 — PHASE-BY-PHASE EXECUTION

## Phase 1 — Foundation (Week 1–2)

Goal: Secure the base. Fix blockers that prevent any other work from proceeding.

Deliverables:

- Building Detail Screen (FE-001) — unblocks entire navigation flow

- Backend Search & Filter API (BE-001) — unblocks search UX

- Security Hardening (BE-002) — CORS, SECRET_KEY, rate limiting

- Production PostgreSQL migration (DB-001) — unblocks real data

Risks: FE-001 has the most surface area for bugs. Test on both iOS and Android.

Acceptance Criteria: User can tap a building marker → see full detail screen → tap Get Directions → see route on map.

## Phase 2 — Core Navigation (Week 3–4)

Goal: End-to-end navigation working with real LASUSTECH coordinates.

Deliverables:

- Route Engine API endpoint (BE-003)

- A* pathfinding (RT-001)

- Turn-by-turn navigation (FE-003)

- Map Category Filter Bar (FE-004)

- Backend API Test Suite (TEST-001)

Risks: Real campus coordinates may differ from mocked values. Manual walk-test required.

Acceptance Criteria: User can navigate from any building to any other building with realistic walking directions and ETA within 10% of actual time.

## Phase 3 — Map Experience (Week 5–6)

Goal: Polished, production-ready map UX with Freshers Mode.

Deliverables:

- Freshers Mode / Campus Tour (FE-002)

- Lost & Found Submission (FE-005)

- Map performance optimization (PERF-001)

- App icon and splash screen (manual — requires design assets)

- EAS Build configuration for production APK/IPA

Risks: EAS Build may reveal native dependency issues not visible in Expo Go. Run builds early.

Acceptance Criteria: App loads < 3s on mid-range Android. Map with 20 markers runs at 60fps. Freshers tour completes in < 5 minutes.

## Phase 4 — AI Assistant (Week 7–8)

Goal: Working AI chat interface with natural language navigation.

Deliverables:

- AI Chat Interface (AI-001)

- LLM Integration (AI-002)

- Security Review (SEC-001)

Risks: OpenAI API costs. Use gpt-4o-mini to keep costs under $0.01 per conversation. Add monthly spend alert.

Acceptance Criteria: User can type 'Where is the library?' and receive a correct route in < 3 seconds.

## Phase 5 — Launch Readiness (Week 9–10)

Goal: Production deployment, CI/CD, stakeholder demo.

Deliverables:

- CI/CD Pipeline (DO-001)

- Full end-to-end smoke test on real Android + iOS devices

- Django admin seeded with LASUSTECH buildings, events, and sample lost items

- LASUSTECH student council pilot invite (50 students)

- Waitlist page (frontend/) live with PathFindr branding

Risks: App store review times (7-14 days for Apple). Use Expo Go / internal TestFlight for campus pilots.

Acceptance Criteria: 50 pilot students successfully navigate to at least 3 buildings. Zero critical crashes in 48 hours.

# SECTION 5 — WORK PACKAGES

These work packages are designed to be executed in parallel by separate AI coding agents. Each is self-contained with clear inputs and outputs.

| Package | Goal | Complexity | Time | Deps | Prompt |
| --- | --- | --- | --- | --- | --- |
| WP-01: Building Detail UI | Full building detail screen replacing stub | High | 1 day | theme.ts, useBuildings hook | FE-001 |
| WP-02: Backend Search API | Filtering and pagination on buildings/events endpoints | Medium | 4 hours | None | BE-001 |
| WP-03: Security Hardening | CORS whitelist, rate limiting, SECRET_KEY enforcement | Medium | 3 hours | None | BE-002 |
| WP-04: Route Engine Endpoint | Server-side Dijkstra route at /api/route/ | Medium | 4 hours | BE-002 | BE-003 |
| WP-05: PostgreSQL Migration | Production DB with indexes and seed data | Medium | 2 hours | render.yaml | DB-001 |
| WP-06: A* Pathfinding | Faster routing algorithm as Dijkstra replacement | Medium | 3 hours | dijkstra.ts | RT-001 |
| WP-07: Freshers Tour Mode | Guided 5-stop campus tour for new students | Medium | 6 hours | WP-01 | FE-002 |
| WP-08: Turn-by-Turn Nav | Step-by-step walking instructions on directions screen | Medium | 4 hours | WP-01 | FE-003 |
| WP-09: Category Filter Bar | Map filter chips by building category | Low | 2 hours | map.tsx | FE-004 |
| WP-10: LostFound Submission | Full form + image picker + API integration | High | 1 day | BE-001 | FE-005 |
| WP-11: AI Chat Interface | Chat UI + backend stub endpoint | High | 1 day | WP-01, WP-04 | AI-001 |
| WP-12: LLM Integration | Replace keyword matching with GPT-4o-mini | High | 4 hours | WP-11 | AI-002 |
| WP-13: Backend Test Suite | Full API test coverage across all endpoints | Medium | 4 hours | All backend endpoints | TEST-001 |
| WP-14: Auth Hardening | JWT token refresh queue, token expiry check | Medium | 3 hours | api-client.ts | SEC-001 |
| WP-15: Map Performance | Region throttle, cluster cache, 60fps on Android | Medium | 3 hours | NativeMapView.tsx | PERF-001 |
| WP-16: CI/CD Pipeline | GitHub Actions for test + deploy on push to main | Medium | 3 hours | All tests passing | DO-001 |

# SECTION 6 — FOUNDER EXECUTION GUIDE

You are a solo developer with AI coding agents as your team. Here is how to manage them effectively.

## 6.1  What to Build First (This Week)

- Day 1: Run FE-001 (Building Detail) in Jules or Claude Code. This is the single highest-impact unbuilt feature.

- Day 1: Simultaneously run BE-001 (Search API) and BE-002 (Security Hardening) in Cursor or Gemini CLI on the backend.

- Day 2: Run DB-001 (PostgreSQL Migration) on render.yaml. Set DATABASE_URL in Render environment variables.

- Day 3: Run BE-003 (Route Endpoint) to enable server-side routing.

- Day 4: Run FE-003 (Turn-by-Turn) and FE-004 (Category Filter) together — they are independent.

- Day 5: Test the full navigation flow manually on a real Android device.

## 6.2  What NOT to Touch Yet

- AI Assistant (AI-001, AI-002) — do not start until navigation flow is rock-solid. AI features impress in demos but waste time if core navigation is broken.

- Social features (reviews, badges, leaderboards) — P2 only.

- Supabase migration — the current Django JWT auth works. Do not break it by migrating to Supabase Auth.

- frontend/App.tsx (neuralAI template) — this is the waitlist landing page, separate concern from mobile app.

- Multi-campus architecture — focus on LASUSTECH first.

## 6.3  Where AI Agents Will Fail

- Real campus coordinates: AI agents cannot survey LASUSTECH. You must manually verify and correct coordinates using Google Maps or OpenStreetMap.

- Image upload pipeline: AI agents will implement placeholder logic. Real S3/Cloudinary integration requires your credentials and manual testing.

- EAS Build native errors: Expo native dependencies (react-native-maps on Android) may fail on first EAS build. These require manual debugging.

- Push notification setup: Expo Push Notifications require FCM/APNs credential setup that AI agents cannot complete without your developer accounts.

- Real user testing: No AI agent can predict how a LASUSTECH freshman will interact with the app. You must run live pilots.

## 6.4  What Requires Human Review

- Every route prompt output from AI agents — paste into agent, review diff, run manually before merging.

- All database migrations — review SQL before running on production.

- Security changes (BE-002) — verify CORS_ALLOWED_ORIGINS includes your Expo dev server before deploying.

- AI chat responses (AI-002) — test 20+ natural language queries before demo.

- App store submission metadata — screenshots, descriptions, privacy policy must be reviewed by you.

## 6.5  What Requires Manual Testing

- Navigation flow: tap marker → building detail → directions → route on map → turn-by-turn. Test on Android (priority) and iOS.

- Location permission: test with permission denied, then granted, then revoked mid-session.

- Offline mode: enable airplane mode → open app → verify cached buildings load.

- Lost & Found submission: submit a real report, verify it appears in the list.

- Auth flow: register → login → logout → login again. Verify JWT refresh works.

## 6.6  What Requires Stakeholder Feedback

- Campus coordinates: share a test build with the LASUSTECH facilities officer to verify building locations.

- Building categories and names: share with student council for terminology correction.

- Freshers Tour content: ask orientation leaders which 5 locations are most confusing for new students.

- Event categories: share with student affairs office to align with their existing event types.

# SECTION 7 — MASTER PROMPT INDEX

Use this as your implementation dashboard. Update Status as you progress: ⬜ Pending → 🔄 In Progress → ✅ Done → ❌ Blocked.

| Priority | Task | Prompt Name | Complexity | Status |
| --- | --- | --- | --- | --- |
| P0 | Building Detail Screen | FE-001 | High | ⬜ Pending |
| P0 | Backend Search & Filter API | BE-001 | Medium | ⬜ Pending |
| P0 | Security Hardening | BE-002 | Medium | ⬜ Pending |
| P0 | PostgreSQL Migration | DB-001 | Medium | ⬜ Pending |
| P0 | Route Engine Endpoint | BE-003 | Medium | ⬜ Pending |
| P0 | Backend Test Suite | TEST-001 | Medium | ⬜ Pending |
| P0 | Auth Token Hardening | SEC-001 | Medium | ⬜ Pending |
| P0 | CI/CD Pipeline | DO-001 | Medium | ⬜ Pending |
| P0 | Map Category Filter | FE-004 | Low | ⬜ Pending |
| P0 | Lost & Found Submission | FE-005 | High | ⬜ Pending |
| P1 | Freshers Mode Tour | FE-002 | Medium | ⬜ Pending |
| P1 | Turn-by-Turn Navigation | FE-003 | Medium | ⬜ Pending |
| P1 | A* Pathfinding | RT-001 | Medium | ⬜ Pending |
| P1 | Map Performance Optimization | PERF-001 | Medium | ⬜ Pending |
| P1 | AI Chat Interface | AI-001 | High | ⬜ Pending |
| P1 | LLM Integration | AI-002 | High | ⬜ Pending |

Quick Start Command To begin: open Jules or Claude Code, navigate to the pathfindr-mobile directory, and paste the FE-001 prompt. That single task unblocks 60% of the product.